## Slide 1: Software Project Management Selection of an Appropriate Project Approach
Dr. D Evangelin geetha
Associate professor
Department of master of computer applications
Ramaiak institute of technology
Bangalore - 560054

## Slide 2: Introduction
In-house projects
  Developers and users belong to the same organization
  Application – existing computer-based systems
  Methodologies and technologies – organizational standards
External customers
  Technical planning – project analysis
Step 3 – Analyse project characteristics

## Slide 3: Build or Buy?
Software development can be seen in 2 differing view points
  Developers
  Clients or users
In-house development or outsourced
  When?

## Slide 4: Build or Buy?
Off-the-shelf
Advantages
  Cost per customer can be reduced
  Software already exists
    Can be examined and even trialled before acquisition
    No delay while the software is being built
    Bugs might be removed before purchasing
Disadvantages
  No competitive advantage
  Customization is required
  Software code cannot be owned. Making modifications not possible
  Barrier to moving to a different application

## Slide 5: Choosing methodologies and technologies
Methodology – collection of methods
Techniques – application of scientific, mathematical or logical principles to resolve a particular problem
  Software design
Methods – creation of models
Model – representation of a system which abstracts certain features used by a system

## Slide 6: Choosing methodologies and technologies
Project analysis should select most appropriate methodologies and technologies
  Approaches to be selected – USDP, SSADM, HCD
Products and activities, the chosen methods and technologies will affect:
  The training requirements for development staff
  The types of staff to be recruited
  The development environment – both hardware and software
  System maintenance arrangements

## Slide 7: Choosing methodologies and technologies
Steps of project analysis
  Identify project as either objective driven or product-driven
  Analyse other project characteristics
  Identify high-level project risks
  Take into account user requirements concerning implementation
  Select general life-cycle approach

## Slide 8: Choosing methodologies and technologies - Steps of project analysis
Identify project as either objective driven or product-driven
  Product-driven – products defined before the start of the project
  Objective-driven: objectives

## Slide 9: Choosing methodologies and technologies - Steps of project analysis
Analyse other project characteristics
Is a data-oriented or process-oriented system to be implemented?
  Data-oriented – information systems
  Process oriented – embedded control systems
    OO approach is suitable
Will the software that is to be produced be a general tool or application specific?
  General tool – spreadsheet or word processing package
  Application- specific package: an airline seat reservation system

## Slide 10: Choosing methodologies and technologies - Steps of project analysis
Analyse other project characteristics
Are there specific tools available for implementing the particular type of application?
  Involve concurrent processing
  Knowledge- based
  Heavy use of computer graphics
Is the system to be created safety critical?
  Malfunction in the system endanger human life? (testing is more important)

## Slide 11: Choosing methodologies and technologies - Steps of project analysis
Analyse other project characteristics
Is the system designed primarily to carry out predefined services or to be engaging and entertaining?
  Entertainment – design and evaluation need to be carried out differently
What is the nature of the hardware and software environment in which the software will operate?
  Operating environment is different from development environment?
    Embedded systems
    Standalone desktop vs client server environment

## Slide 12: Choosing methodologies and technologies - Steps of project analysis
Identify high-level project risks
  The grater the uncertainties at the beginning, the greater the risk that the project will be unsuccessful.
    Product uncertainty
    Process uncertainty
    Resource uncertainty

## Slide 13: Choosing methodologies and technologies - Steps of project analysis
Select general life-cycle approach
  Control systems: concurrent processing - petrinets
  Information systems
  Availability of users
  Specialized techniques
  Hardware environment
  Safety critical systems
  Imprecise requirements

## Slide 14: Software processes and process models
Software processes
Product inception
Series of transformation
Software release
Maintenance stage

## Slide 15: Software processes and process models
Software process model – Life Cycle Model
Graphical or textual representation of its life cycle
Describe the details of various types of activities carried out and the documents produced

## Slide 16: Choice of process models
Process – emphasizes the idea of a system in action
  To achieve an outcome
Process models – interrelated activities undertaken to create a final product

## Slide 17: Rapid application development (rad)
Rapid Prototyping Model
Has the features of prototyping and incremental delivery model
Aims:
  To decrease the time taken and the cost incurred to develop software systems
  To limit the costs of accommodating change requests

## Slide 18: Rapid application development (rad)
Problems identified in waterfall model:
  Clients do not know what they exactly want until they see a working system
  They do not see the working system until the development is complete
  Feedback – customers commenting on the installed application
  Required changes are incorporated through subsequent maintenance efforts
  It takes long time and high cost
  RAD eliminates this problem by incorporating customer feedback on successively developed prototypes.

## Slide 19: Rapid application development (rad)
Development takes place in a series of short cycles called iterations
Plans for one iteration at a time
Time planned for each iteration is called time box
Each iteration enhances the implemented functionality a little
Note: Prototype is used as an instrument for gathering customer feedback only and is not released to the customer for regular use

## Slide 20: Rapid application development (rad)
A customer representative is included to clarify the requirements
  To bridge the communication gap
How does RAD model lead to faster product development?
  Emphasizes code reuse – object oriented languages and practices
  Advocates use of specialized tools for faster creation of working prototypes

## Slide 21: Agile Methods
Need for Agile methods
Heavy weight software development methodologies – difficulties
  Complexity of modern software development projects
  Requires the customers to come up with all the requirements upfront
  Too rigid and difficult to reuse

## Slide 22: Agile Methods
Need for Agile methods
Heavy weight software development methodologies – difficulties
  Difficult to accommodate change requests
    Long-term project management plan
    Comprehensive design based on requirements given in the beginning
    Change to the requirements lead to various changes in the design
    In modern projects, 50% of requirements are either new or modified after project has started
    Frequent requirement changes lead to lot of rework and results in inefficient

## Slide 23: Agile Methods
Need for Agile methods
Heavy weight software development methodologies – difficulties
  Documentation-driven
    Mandate production of voluminous documents – rarely referred by anyone
    50 percent of the development efforts
  Too rigid
    Fine when software is developed from scratch
    Not suitable for code reuse

## Slide 24: agile methods
Overview of agile methods
To overcome the important disadvantages of the heavyweight development methodologies
  Iterative development
  Only one feature at a time by making only short-term plans
  After each feature is developed, the software is released and to the customers for their use and feedback
  Few customer representatives included in the development team

## Slide 25: agile methods
Agile method refers to group of development processes
  Crystal technologies
  Atern (formerly DSDM)
  Feature-driven development
  Scrum
  Extreme programming (XP)
  Lean

## Slide 26: agile methods
Basic principles
Incremental delivery after each time box
Face-to-face communication
Customer interactions
Minimal documentation
Pair programming

## Slide 27: agile methods
Adoption detractors

## Slide 28: Extreme programming
Ideas were largely developed on the C3 payroll development project at Chrysler
Extreme programming – takes commonsense principles to extreme levels

## Slide 29: Extreme programming
Foundations of XP – core values
Communication and feedback
Simplicity
Responsibility
Courage

## Slide 30: Extreme programming
Core practices
The planning exercise
  Releases
  Iterations
  Planning game
  Story
Small releases

## Slide 31: Extreme programming
Core practices
Metaphor
Simple design
Testing
Refactoring
Pair programming
Collective ownership

## Slide 32: Extreme programming
Core practices
Continuous integration
Forty-hour weeks
On-site customers
Coding standards

## Slide 33: Extreme programming
Limitations of XP

## Slide 34: Extreme programming
Limitations of XP
There must be easy access to users, or at least a customer representative who is a domain expert (difficult if they belong to different organizations)
Development staff need to be physically located in the same office
Communication problems if the application does not have a visual interface
The work must be possible to break the system functionality into relatively small and self-contained components
Need significant architectural effort

## Slide 35: Extreme programming
Intrinsic potential problems
Makes software development vulnerable if staff turnover is significant
The tacit, personal, knowledge of the system may decay
Results may not be as helpful as might be expected if the rationale for particular test cases is not documented
Encouraging code reuse as a means of improving software development productivity – such a policy would seem to be incompatible with XP

## Slide 36: scrum
Agile development model
Sprints – time boxes
  2 to 4 weeks long

## Slide 37: scrum
Key roles and Responsibilities
Product owner – represents customer’s perspective and guides the team towards building the right software
  Decides with team members features of the software to be developed in the next sprint
Scrum master – Acts as the project manager
  Removing any impediments that the project may face
  Ensuring that the team is fully productive by fostering close cooperation among all team members
Team member – consists of cross functional team members
  Expertise in areas, quality assurance, programming, user interface design and testing
  Team is self-organizing: Distribute the responsibilities among themselves

## Slide 38: scrum
Artefacts
Product backlog – lists all the features that remain to be developed
  In the form of user stories
  Dynamic document
Sprint backlog – one or more features from product backlog are identified
Sprint burn down chart – used as a tool to visualize the progress made
  Horizontal: days in the sprint
  Vertical: amount of work remaining (in hours of effort)
Chart: Sprint Burndown Chart
| 1 | 2 | 3 | 4 | 5
Hours remaining | 85 | 65 | 50 | 20 | 5
Days
Hours Remaining

## Slide 39: scrum
Artefacts
Product backlog – lists all the features that remain to be developed
  In the form of user stories
  Dynamic document
Sprint backlog – one or more features from product backlog are identified
Sprint burn down chart – used as a tool to visualize the progress made
  Horizontal: days in the sprint
  Vertical: amount of work remaining (in hours of effort)
Scrum ceremonies
Sprint planning
Daily scrum
Sprint review meeting
Chart: Sprint Burndown Chart
| 1 | 2 | 3 | 4 | 5
Hours remaining | 85 | 65 | 50 | 20 | 5